📅 FitFood - 25-Day Development Plan (Day by Day)

හරි! ඔබට දින 25ක් තියෙනවා. මෙන්න හරියටම දිනයකට කරන්න ඕන දේ සහ ප්‍රගතිය track කරන්න plan එක. අපි 3 Phases වලට divide කරලා හදමු.

🗓️ 25-Day Development Timeline

text

Phase 1: Foundation  → Days 1-7   (Setup + Core)

Phase 2: Features    → Days 8-18  (Main Features)

Phase 3: Polish      → Days 19-25 (Testing + Competition Prep)

📋 Phase 1: Foundation (Days 1-7)

🔵 Day 1: Project Setup ✅

bash

# Morning (2 hours)

npx react-native@latest init FitFood --version 0.72.3

cd FitFood

code .

# Afternoon (2 hours)

npm install @react-navigation/native @react-navigation/bottom-tabs @react-navigation/stack

npm install react-native-screens react-native-safe-area-context

npm install react-native-vector-icons react-native-gesture-handler

npm install react-native-reanimated @react-native-async-storage/async-storage

npm install @reduxjs/toolkit react-redux axios

# Evening (1 hour)

# iOS only (Mac)

cd ios && pod install && cd ..

✅ Day 1 Done? → [ ] Check

🟢 Day 2: Folder Structure + Base Files

text

Morning (2 hours):

✅ Create all folders (src/, components/, screens/, etc.)

✅ Create App.jsx, index.js

✅ Create colors.js, constants.js

Afternoon (2 hours):

✅ Create store.js + authSlice.js

✅ Create AppNavigator.jsx

Evening (1 hour):

✅ Test run: npm run android

✅ App should show blank white screen or welcome

✅ Day 2 Done? → [ ] Check

🟢 Day 3: Authentication UI

text

Morning (2 hours):

✅ Create LoginScreen.jsx

✅ Create RegisterScreen.jsx

✅ Add email/password inputs

Afternoon (2 hours):

✅ Complete Login UI with styles

✅ Complete Register UI with styles

✅ Add navigation between login/register

Evening (1 hour):

✅ Test navigation flow

✅ Make sure screens look good

✅ Day 3 Done? → [ ] Check

🟢 Day 4: Firebase Authentication Setup

text

Morning (2 hours):

✅ Create Firebase project (console.firebase.google.com)

✅ Enable Email/Password auth

✅ Download google-services.json

Afternoon (2 hours):

✅ npm install @react-native-firebase/app @react-native-firebase/auth

✅ Configure Firebase in app

✅ Implement signUp function

Evening (1 hour):

✅ Test signUp with real email/password

✅ Test signIn with real email/password

✅ Store user in Redux state

✅ Day 4 Done? → [ ] Check

🟢 Day 5: Bottom Navigation Setup

text

Morning (2 hours):

✅ Create MainTabNavigator.jsx

✅ Create 5 empty screens:

- HomeScreen.jsx

- CameraScreen.jsx

- HistoryScreen.jsx

- TrendsScreen.jsx

- ProfileScreen.jsx

Afternoon (2 hours):

✅ Add icons to each tab

✅ Style bottom navigation

Evening (1 hour):

✅ Test all tabs switch correctly

✅ Navigation should work smoothly

✅ Day 5 Done? → [ ] Check

🟢 Day 6: HomeScreen UI

text

Morning (2 hours):

✅ Create Header component

✅ Create Stats row (Points, Level, Streak)

✅ Create Health Score card

Afternoon (2 hours):

✅ Create Quick Action buttons

✅ Create Daily Challenge card

✅ Make UI look professional

Evening (1 hour):

✅ Test with mock data

✅ Ensure responsive design

✅ Day 6 Done? → [ ] Check

🟢 Day 7: Camera Setup

text

Morning (2 hours):

✅ npm install react-native-vision-camera

✅ npm install react-native-permissions

✅ Request camera permission

Afternoon (2 hours):

✅ Create CameraScreen.jsx

✅ Add camera view component

✅ Add capture button

Evening (1 hour):

✅ Test camera opens

✅ Test photo capture

✅ Handle permission denied

✅ Day 7 Done? → [ ] Check

📊 Phase 2: Features (Days 8-18)

🟡 Day 8: Gemini API Integration

text

Morning (2 hours):

✅ npm install @google/generative-ai

✅ Get API key from Google AI Studio

✅ Create geminiApi.js

Afternoon (2 hours):

✅ Implement analyzeFoodImage function

✅ Create prompt builder

✅ Test with sample images

Evening (1 hour):

✅ Handle API errors

✅ Add loading state

✅ Parse JSON response

✅ Day 8 Done? → [ ] Check

🟡 Day 9: Food Analysis - Result Screen

text

Morning (2 hours):

✅ Create ResultScreen.jsx

✅ Display food name

✅ Display nutrition chart

Afternoon (2 hours):

✅ Create HealthScore component

✅ Create GoodBadPoints component

✅ Display allergens

Evening (1 hour):

✅ Connect Camera → Gemini → Result

✅ Full flow working

✅ Day 9 Done? → [ ] Check

🟡 Day 10: Nutrition Chart UI

text

Morning (2 hours):

✅ npm install react-native-chart-kit react-native-svg

✅ Create NutritionChart.jsx

✅ Display calories, protein, carbs, fat

Afternoon (2 hours):

✅ Create bar chart for nutrition

✅ Style chart professionally

✅ Add labels and colors

Evening (1 hour):

✅ Test chart with different food data

✅ Ensure responsive

✅ Day 10 Done? → [ ] Check

🟡 Day 11: Save Scans to Storage

text

Morning (2 hours):

✅ Create storageService.js

✅ Implement saveFoodScan function

✅ Save to AsyncStorage

Afternoon (2 hours):

✅ Create foodSlice.js (Redux)

✅ Add scan to state

✅ Display in HistoryScreen

Evening (1 hour):

✅ Test saving multiple scans

✅ Check AsyncStorage persistence

✅ Day 11 Done? → [ ] Check

🟡 Day 12: History Screen

text

Morning (2 hours):

✅ Create HistoryScreen UI

✅ Display list of past scans

✅ Add date formatting

Afternoon (2 hours):

✅ Add search/filter functionality

✅ Add delete option

✅ Empty state UI

Evening (1 hour):

✅ Test history loads correctly

✅ Test delete works

✅ Test search works

✅ Day 12 Done? → [ ] Check

🟡 Day 13: Profile Screen

text

Morning (2 hours):

✅ Create ProfileScreen UI

✅ Display user info (name, email)

✅ Show stats (total scans, points)

Afternoon (2 hours):

✅ Edit profile option

✅ Change password option

✅ Logout button

Evening (1 hour):

✅ Test profile edit

✅ Test logout works

✅ All good?

✅ Day 13 Done? → [ ] Check

🟡 Day 14: Feature 3 - Health Trends (Part 1)

text

Morning (2 hours):

✅ Create TrendsScreen.jsx

✅ Create TrendLineChart.jsx

✅ Calculate weekly health scores

Afternoon (2 hours):

✅ Display line chart

✅ Add date labels

✅ Show trend direction

Evening (1 hour):

✅ Test with real data

✅ Ensure chart looks good

✅ Day 14 Done? → [ ] Check

🟡 Day 15: Feature 3 - Health Trends (Part 2)

text

Morning (2 hours):

✅ Add weekly summary

✅ Add nutrition stats (avg calories, protein)

✅ Show best day

Afternoon (2 hours):

✅ Add monthly trends

✅ Add comparison view

✅ Style professionally

Evening (1 hour):

✅ Test all views

✅ Polish UI

✅ Day 15 Done? → [ ] Check

🟡 Day 16: Feature 8 - Gamification (Part 1)

text

Morning (2 hours):

✅ Create gamificationSlice.js

✅ Add points system

✅ Add level system

Afternoon (2 hours):

✅ Create Badge system (12+ badges)

✅ Implement addPoints function

✅ Implement levelUp logic

Evening (1 hour):

✅ Test points increase on scan

✅ Test level up

✅ Day 16 Done? → [ ] Check

🟡 Day 17: Feature 8 - Gamification (Part 2)

text

Morning (2 hours):

✅ Create BadgesScreen.jsx

✅ Display earned badges

✅ Display locked badges

Afternoon (2 hours):

✅ Add Streak tracking

✅ Add daily challenge

✅ Implement streak logic

Evening (1 hour):

✅ Test badges collection

✅ Test streak works

✅ Day 17 Done? → [ ] Check

🟡 Day 18: Leaderboard + Rewards

text

Morning (2 hours):

✅ Create LeaderboardScreen.jsx

✅ Display top users (mock data)

✅ Add ranking system

Afternoon (2 hours):

✅ Create RewardsScreen.jsx

✅ Display points available

✅ Show rewards options

Evening (1 hour):

✅ Test all screens

✅ Polish UI

✅ Day 18 Done? → [ ] Check

🎨 Phase 3: Polish (Days 19-25)

🔴 Day 19: Barcode Scanner

text

Morning (2 hours):

✅ Install barcode scanner library

✅ Create BarcodeScanner.jsx

✅ Integrate Open Food Facts API

Afternoon (2 hours):

✅ Display product info

✅ Save scanned product

✅ Test with real barcodes

Evening (1 hour):

✅ Fix bugs

✅ Ensure smooth flow

✅ Day 19 Done? → [ ] Check

🔴 Day 20: UI/UX Polish

text

Morning (2 hours):

✅ Add loading animations

✅ Add error handling

✅ Add empty states

Afternoon (2 hours):

✅ Fix all UI issues

✅ Ensure consistent design

✅ Add smooth transitions

Evening (1 hour):

✅ Test on different screen sizes

✅ Test both light/dark mode (if supported)

✅ Day 20 Done? → [ ] Check

🔴 Day 21: Testing & Bug Fixes

text

Morning (2 hours):

✅ Test all features end-to-end

✅ Test camera, analysis, save

✅ Test history, trends, badges

Afternoon (2 hours):

✅ Fix all bugs found

✅ Improve error messages

✅ Add logging for debugging

Evening (1 hour):

✅ Test again after fixes

✅ Create bug report

✅ Day 21 Done? → [ ] Check

🔴 Day 22: Performance Optimization

text

Morning (2 hours):

✅ Remove unused imports

✅ Optimize rendering

✅ Add memo where needed

Afternoon (2 hours):

✅ Reduce app size

✅ Optimize images

✅ Check memory usage

Evening (1 hour):

✅ Test performance

✅ Ensure app is smooth

✅ Day 22 Done? → [ ] Check

🔴 Day 23: Documentation

text

Morning (2 hours):

✅ Write README.md

✅ Write project description

✅ Add setup instructions

Afternoon (2 hours):

✅ Create user guide

✅ Take screenshots

✅ Create demo video

Evening (1 hour):

✅ Review all docs

✅ Check completeness

✅ Day 23 Done? → [ ] Check

🔴 Day 24: Competition Materials

text

Morning (2 hours):

✅ Create presentation slides

✅ Prepare demo script

✅ Create poster content

Afternoon (2 hours):

✅ Design poster

✅ Record demo video

✅ Prepare all materials

Evening (1 hour):

✅ Review everything

✅ Practice presentation

✅ Day 24 Done? → [ ] Check

🏆 Day 25: Final Day - COMPETITION DAY!

text

Morning (2 hours):

✅ Final app testing

✅ Check all features

✅ Prepare backup device

Afternoon (2 hours):

✅ Submit all materials

✅ Upload to competition

✅ Double-check everything

Evening:

✅ Relax and be confident!

✅ You're ready! 🏆

✅ Day 25 Done? → [ ] Check (COMPETITION COMPLETE!)

📊 Progress Tracker (Print This!)

| Day | Task | Status | Notes |
| --- | --- | --- | --- |
| 1 | Project Setup | [ ] |  |
| 2 | Folder Structure | [ ] |  |
| 3 | Auth UI | [ ] |  |
| 4 | Firebase Auth | [ ] |  |
| 5 | Bottom Nav | [ ] |  |
| 6 | Home Screen | [ ] |  |
| 7 | Camera Setup | [ ] |  |
| 8 | Gemini API | [ ] |  |
| 9 | Result Screen | [ ] |  |
| 10 | Nutrition Charts | [ ] |  |
| 11 | Save Scans | [ ] |  |
| 12 | History Screen | [ ] |  |
| 13 | Profile Screen | [ ] |  |
| 14 | Trends (Part 1) | [ ] |  |
| 15 | Trends (Part 2) | [ ] |  |
| 16 | Gamification (P1) | [ ] |  |
| 17 | Gamification (P2) | [ ] |  |
| 18 | Leaderboard | [ ] |  |
| 19 | Barcode Scanner | [ ] |  |
| 20 | UI Polish | [ ] |  |
| 21 | Testing | [ ] |  |
| 22 | Optimization | [ ] |  |
| 23 | Documentation | [ ] |  |
| 24 | Competition Prep | [ ] |  |
| 25 | FINAL DAY! | [ ] | 🏆 |

💡 Daily Rules

text

✅ Start each day with: npm start

✅ End each day with: git add . && git commit -m "Day X: [Task]"

✅ If stuck > 30 mins → Ask for help

✅ Always test after each feature

✅ Keep backup of code (GitHub)

🚀 Quick Commands Reference

bash

# Start project

npm start

# Run Android

npm run android

# Run iOS (Mac only)

npm run ios

# Clear cache

npm start -- --reset-cache

# Build APK (when done)

cd android && ./gradlew assembleRelease

ඔබට මේ 25 දින තුළ FitFood app එක හරියටම හදාගන්න පුළුවන්!

පටන් ගමු! 🚀